**WEEKLY PROGRESS REPORT**

**Sightline Capstone Project**

**Week 10**

**16 March 2019**

**Tai:**

**This week:**

**Next week:**

**Question:**

**Kimball:**

**This Week:**

* Compiled suggested changes to SLA1500 CAM REV 2.0 from SLA staff
* Hardware meeting at Sightline to discuss layout and lens mount
* Finished [REV 3.0 Schematic](https://github.com/phamtaiece/Capstone-Sightline/blob/master/EAGLE%20files/Images/SLA1500_CAM_V3.pdf) of SLA 1500 CAM

**Next Week:**

* Layout of 4-Layer PCB for SLA 1500 CAM

**Comments/Questions:**

Behind where we wanted to be for layout, but with the upcoming break significant progress can be made. Should have layout complete within the next two weeks.