**WEEKLY PROGRESS REPORT**

**Sightline Capstone Project**

**Week 20**

**27 May 2019**

**Tai:**

**This week:**

**Next week:**

**Question:**

**None at this time**

**Kimball:**

**This Week:**

* Attempted flight test with SLA1500OEM, had issues recording video to internal SD card
* There was a manufacturing delay of the SLA1500CAM due to a misaligned solder mask issue. The error was fixed new gerbers were compiled and sent to the manufacturer. With the holiday weekend we haven’t had any updates from the manufacturer.
* Finalized poster design with Tai pushed to [Github](https://github.com/phamtaiece/Capstone-Sightline/blob/master/Final%20Documentation/Poster/Poster2.pdf)

**Next Week:**

* Flight Test scheduled for Wednesday to test quad-copter with SightLine hardware
* SLA1500CAM Testing if it arrives
* Upload poster design for printing
* Continue working on Design Report

**Comments/Questions:**

None at this time