**WEEKLY PROGRESS REPORT**

**Sightline Capstone Project**

**Week 6**

**16 February 2019**

**Tai:**

**This week:**

**Next week:**

**Question:**

**Kimball:**

**This Week:**

* Delivered assembled quadcopter to Sightline
* Continued work on schematic and BOM for SLA-1500-CAM board

**Next Week:**

* Finish/review first draft of schematic and BOM
* Quadcopter testing

**Comments/Questions:**

At this point the schematic is about a week behind schedule. We should discuss editing/reworking the project timeline at the meeting on Wednesday.

**Adel:**

**This Week:**

**Next Week:**

**Questions:**